|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S:\3rd ITC\2nd ITC\MPI_logos\MPI logo09_C349 CPE.tifBSc. in Computing 2015/16  COMP321 Information System Implementation  Progress Check Form | | | | |
| Group number | | 8 | Supervisor name | Andrew Siu |
| Overall project progress against work-plan | | | | |
| Our progress is on the track of our planning. As is planned in the Gantt Chart, we have accomplished the planning, requirement capture part within the first two weeks. When it comes to the design part, we finished architectural design, database design. We have submitted ER diagram, State diagram, User Case diagram, Activity diagram. We build our website using ASP.NET. The interface design is half-done. The website has now been set up and most of the basic functions are now available for use. We can now run our website using Visual Studio. The report is also being gendered. | | | | |
| Individual contribution | | | | |
| Member | Contribution | | | |
| Douglas | Function requirement C & F7 & Z5, Report writing, Project coordination, User case diagram, Database design, UI design, generating documents | | | |
| Price | Function requirement E & F7 & Z5, Research study, ER diagram, UI design, coding, Database design, generating documents | | | |
| Rancho | Function requirement D & F4 & F5 & F6 & Z4, ER diagram, Architecture design, UI design, coding, Database design, generating documents | | | |
| Tim | Function requirement B & F1 & F2 & F3, State diagram, UI design, coding, generating documents | | | |
| Jack | Function requirement A & Z, Activities diagram, UI design, coding, generating documents | | | |